The WITS Geeks

Sprint 1 Documentation

Team information

| Team member Names | Student Number |
| --- | --- |
| Makovha Thendo | 2585063 |
| Ozuko Mabongo | 2768437 |
| Musawenkosi Nzuza | 2560516 |
| Tlhalefo Sebaeng | 2575338 |
| Dikeledi Mokoatle | 2769106 |

1. Introduction

This project is a Youth Leadership Skills and Development Portal, a web-based platform that aims to address youth unemployment in South Africa by connecting job seekers with learnerships, job opportunities, and apprenticeships.

The system allows applicants to discover and apply for opportunities, while providers can post and manage their listings efficiently. Administrators oversee the platform by approving opportunities and managing user roles.

In this sprint, the focus is on building the core foundation of the system, including user authentication through a third-party provider (Google), role-based access control, and the creation and management of opportunity listings

2. Scrum Meetings Evidence

MEETING_1 MINUTES

The Geeks — SA Learnerships and Skills Development Portal

| Project | The Geeks — SA Learnerships and Skills Development Portal |
| --- | --- |
| Meeting Type | Sprint Planning / Client Meeting |
| Date | 28 March 2026 |
| Start Time | 14h30 |
| End Time | 17h00 |
| Recorded by | Musawenkosi Nzuza |
| Signed off by | 2560516 ¦ 2575338 |

Attendees

All members present + Tutor (Client)

Agenda

Sprint 1 planning, project requirements, tech stack discussion, and workflow agreements.

Discussion Points

Sprint 1

The tutor confirmed Sprint 1 is 2 weeks. The team is expected to deploy as soon as possible.

Project & GitHub Setup

The tutor emphasized that the project and GitHub organization must be properly set up. Proof of meetings must be kept, including start and end times, a brief of what was discussed, and screenshots as evidence. A document per meeting or progress record is required.

Features

The tutor outlined that 4 use stories (based on features) are to be delivered for Sprint 1. All members must be able to explain all features and code during sprint reviews, as sprint review viva is a new requirement this year.

Commit Format

The tutor suggested we make 1 collective commit pushed to GitHub and describe all changes in the description for tiny changes. The format of commits must be identical across the team.

Testing

The tutor confirmed that writing tests earn the team bonus marks. The backend must be tested. For HTML/CSS (UI Components), testing can be ignored. Tests must be set up on GitHub together with a code coverage tool.

Tech Stack Discussion

Thendo listed the team's tech stack. The tutor suggested React would be a better choice for the frontend. Tlhalefo highlighted that the team chose HTML/CSS as a learning curve, and the tutor agreed it is the team's choice.

Requirements Engineering
The tutor advised the team to use the features and translate them into user requirements in the form of user stories and UATs (User Acceptance Tests). Notion was recommended as a tool for this.

Documentation

Thendo raised documentation requirements. The tutor confirmed that user stories and UATs are required. A GitHub release must be made for every feature delivered, and this will form part of the sprint review.

Deployment

The tutor emphasized that the project must be deployed on Azure and must be configured to automatically deploy pushed changes that pass tests.

Sprint Reviews

Sprint reviews will be conducted both online via Discord and in person during the lab sessions depending on the availability of the tutor to make it on campus.

Agreements

- Minutes will rotate amongst members each meeting

- 2 members must sign off on minutes for accountability

Action Items

| Task | Owner |
| --- | --- |
| Learn Azure | All members |
| Document requirements backlog, write user stories, tasks and UATs for each user story. | Tlhalefo and Thendo |

Next Meeting: Wednesday, 01 April 2026 at 20h00 on MS Teams

MEETING_2 MINUTES

The Geeks — SA Learnerships and Skills Development Portal

| Project | The Geeks — SA Learnerships and Skills Development Portal |
| --- | --- |
| Meeting Type | Sprint Planning (user stories and Task allocation) |
| Date | 01 April 2026 |
| Start Time | 20h30 |
| End Time | 21h30 |
| Recorded by | Makovha Thendo |
| Signed off by | 2560516 ¦ 2575338 |

Attendees

All members present

Agenda

User story refinement, confirmation of tasks, and task allocation.

Discussion Points

User stories

Four user stories were confirmed by all team members. These user stories include the following as their main actions

- Registering a user account using Google

- Logging into the system using Google to access the dashboard

- Posting an opportunity

- Verifying an opportunity

These user stories were selected to ensure alignment with system requirements and future User Acceptance Tests (UATs).

Refinement of User Story 4

To improve clarity and ensure better alignment with UATs, it was agreed that User Story 4 (Verifying an opportunity) should be split into two separate user stories:

- One focusing on approving an opportunity

- One focusing on rejecting an opportunity

This allows for simpler implementation and more precise testing.

Tasks Associated with User Stories

Tasks linked to each user story were reviewed and confirmed. These tasks will be distributed fairly among team members and tracked until completion.

Distribution of Tasks

The tasks were allocated as follows:

- User Story 1: Dikeledi Mokoatle

- User Story 2: Ozuko Mabongo

- User Story 3: Makovha Thendo & Thlalefo Sebaeng

- User Story 4: Musawenkosi Nzuza

- User Story 5: Musawenkosi Nzuza

Task distribution was facilitated by Makovha Thendo.

Agreements

- The next meeting will focus on database design and identifying entities required for the system

- A GitHub organisation will be created and access will be granted to all members

- The backend structure will be uploaded to the GitHub repository for further review and collaboration

Action Items

| Task | Owner |
| --- | --- |
| Be familiar with the database design pattern used in the team | All members |
| Update project documentation (User Stories 1 and 4) | Tlhalefo and Thendo |

Next Meeting: Thursday, 03 April 2026 at 12h00 @ MSL Discussion Rooms

MEETING_3 MINUTES

The Geeks — SA Learnerships and Skills Development Portal

| Project | The Geeks — SA Learnerships and Skills Development Portal |
| --- | --- |
| Meeting Type | Development Setup Session |
| Date | 02 April 2026 |
| Start Time | 13h30 |
| End Time | 14h30 |
| Recorded by | Mokoatle Dikeledi |
| Signed off by | 2769106 ¦ 2768437 |

Attendees

All members present

Agenda

Establishing the GitHub organization and repository, defining the project structure, and agreeing on the database design.

Discussion Points

Project Setup

- Tlhalefo created a GitHub organization and repository.

- All members were successfully added to the repository.

Code Structure & Shared Functions

- The team then agreed that since most functions will be common across the project, we will have a file for common functions.

- This file will allow all members to export and reuse frequently used functionality across the project.

Authentication Approach

- The team then confirmed that Google will be used as the third-party authenticator for both login and registration.

Deployment Plan

- Tlhalefo will take responsibility for deploying on Azure once local testing is successful and will guide the team through deployment.

Database design

- The team agreed to use a simple database structure for this sprint.

- The following schemas will be implemented:

- User (first name, last name, email, password, roles)

- Role (name)

- Opportunity (title, description, stipend, location, duration, requirements, closing date)

Authentication Tokens

- Ozuko and Dikeledi will research the best option for authentication tokens.

- If no better alternative is found, JSON Web Tokens (JWT) will be used.

Deadlines

- The deadline for all assigned tasks is 8 April 2026 (Wednesday).

- Ozuko and Dikeledi are encouraged to try and complete their tasks ahead of the deadline.

Action Items

| Task | Owner |
| --- | --- |
| Complete assigned tasks by 8 April 206. | All members |
| Research authentication token options and aim to complete tasks before the deadline | Dikeledi and Ozuko |

Next Meeting: Monday, 06 April 2026 at 13h00 @ MSL Discussion Rooms

3. Product Backlog

The following represents the high-level functional requirements of the system. These requirements define the overall scope of the SA Learnerships and Skills Development Portal and are maintained throughout the project lifecycle.

- The system shall authenticate all users using Google as a third-party identity provider.

- The system shall assign all new users a default role of Applicant upon registration.

- The system shall allow Master Admin to assign roles (Admin or Provider) to users.

- The system shall allow providers to post learnership/internship opportunities (title, description, stipend, location, duration, requirements, closing date).

- The system shall allow admins to approve or remove opportunity listings.

- The system shall allow applicants to create a profile and upload a CV.

- The system shall allow applicants to apply for multiple opportunities.

- The system shall allow providers to shortlist or reject applications.

- The system shall track application status for applicants.

- The system shall send notifications (in-app and email) at each stage of the application process.

- The system shall notify users of new matching opportunities.

- The system shall notify users of upcoming closing dates.

- The system shall provide dashboards for analytics.

- The system shall allow custom views of reports.

- The system shall allow reports to be exported as CSV or PDF.

4. Sprint Backlog (Sprint 1)

The following user stories were selected from the product backlog for implementation during Sprint 1. These user stories focus on the core functionality of the system, including user authentication, role-based access control, and opportunity management.

Each user story is broken down into smaller tasks, which are assigned to team members and tracked using their respective statuses.

Sprint 1 User Stories

User Story 1: Register

As a user, I want to register so that I can create an applicant account by default.

Tasks:

- Implement Google authentication (Assigned: Dikeledi Mokoatle (2769106), Status: completed)

- Assign default role (Assigned: Dikeledi Mokoatle (2769106), Status: completed)

- Redirect to dashboard (Assigned: Dikeledi Mokoatle(2769106), Status: completed)

UAT:

- Given I am a new user with a Google account

- When I register

- Then I should be authenticated via Google, assigned the Applicant role, and redirected to the dashboard

User Story 2: Login

As a user, I want to log in using Google so that I can access my account based on my role.

Tasks:

- Implement Google login (Assigned: Ozuko Mabongo (2768437), Status: Completed )

- Redirect users to their role-specific dashboard (Assigned: Ozuko Mabongo (2768437), Status: Completed )

UAT:

- Given I am a registered user

- When I log in using Google

- Then  I should be authenticated and redirected to my role-based dashboard based on my assigned role

User Story 3: Post Opportunity

As a provider, I want to post opportunities so that applicants can apply to them.

Tasks:

- Implement provider role assignment by admin (Assigned: Makovha Thendo (2585063) , Status: Completed )

- Create opportunity form (Assigned: Tlhalefo Sebaeng (2575338), Status: Completed)

- Store opportunity (Assigned: Tlhalefo Sebaeng (2575338), Status: Completed

- Admin approval workflow (Assigned: Tlhalefo Sebaeng (2575338), Status: Completed)

UAT:

- Given I am an authenticated provider

- When I create an opportunity

- Then  the opportunity should be submitted with Pending status in the admin approval list

User Story 4: Approve Opportunity

As an admin, I want to approve or remove opportunities so that applicants can view valid listings.

Tasks:

- View pending opportunities (Assigned: Musawenkosi Nzuza (2560516), Status: Completed)

- Approve or reject opportunities (Assigned: Musawenkosi Nzuza (2560516), Status: Completed)

- Publish approved opportunities to applicants (Assigned: Musawenkosi Nzuza (2560516) , Status: Completed)

UAT:

- Given I am an authenticated admin

- When I approve of an opportunity

- Then it should be visible to applicants

Role Assignment Process

- All users register into the system as Applicants by default.

- The first user to register in the system becomes the Master Admin.

- The Master Admin is responsible for assigning roles to users, such as Admin or Provider.

- Admins can also assign roles to other users and make them admins/providers.

- Once a role is assigned, users gain access to system features based on their assigned role.

User Story – Requirement Traceability Matrix

This section provides a traceability mapping between the system’s user stories and the corresponding documented requirements defined for the project.

User Story 1: Register

Requirement Linked User Verification-> A 3rd party identity provider should be used. 3 roles: Applicant, Provider (Employer / Training Organisation), Admin.

Extra Info Covered: This user story covers the authentication and automatic role assignment process using Google as a third-party identity provider. It ensures that every new user is registered into the system as an Applicant by default.

User Story 2: Login

Requirement Linked: User Verification-> A 3rd party identity provider should be used. 3 roles: Applicant, Provider (Employer / Training Organisation), Admin.

Extra Info Covered: This user story covers user authentication and login functionality using Google. It ensures that authenticated users are redirected to the correct role-based dashboard after login.

User Story 3: Post Opportunity

Requirement Linked: Opportunity Listing->Providers should be able to post learnership or internship opportunities, including title, description, stipend, location, duration, requirements, and closing date

Extra Info Covered: This user story covers the creation of opportunity listings by providers and includes all required opportunity details. It also includes role-based access control managed by admins.

User Story 4: Approve Opportunity

Requirement Linked: Opportunity Listing-> Admins can approve or remove listings.

Extra Info Covered: This user story covers the admin approval workflow for opportunity listings. It ensures that only validated opportunities are published to applicants.

5. Software Implementation

During Sprint 1, we focused on building the core features of the system based on our selected user stories.

The following functionality was implemented:

- Google authentication for user registration and login

- Automatic assignment of the Applicant role when a user registers

- Role-based access control for Applicants, Providers, and Admins

- Ability for Providers to create and submit opportunity listings

- Admin approval process for opportunity listings

The system allows users to sign in using their Google accounts, after which they are assigned a role and redirected to the correct dashboard. Providers can create opportunities, which are then reviewed and approved by Admins before becoming visible to applicants.

These features form the base of the system and will be built in the next sprint.

6. CI/CD Pipeline (Continuous Integration & Continuous Deployment)

For Sprint 1, the team followed a basic CI/CD approach to ensure that code was properly integrated, tested, and managed through GitHub. This helped us work collaboratively while keeping the system stable as new features were being added.

Continuous Integration (CI)

Continuous Integration was used to make sure that all team contributions were properly combined and tested before being merged into the main branch.

- Team members worked on separate feature branches and pushed changes regularly to GitHub.

- Pull requests were used for merging code after quick reviews to avoid conflicts.

- Code was tested locally before being merged into the main branch.

Continuous Deployment (CD)

Continuous Deployment was done in a controlled way to ensure that updates were stable before being fully accepted into the system.

- Backend updates were manually deployed and tested after major changes.

- Environment variables were managed for both development and testing setups.

- Full features (auth, roles, opportunities) were tested end-to-end before approval.

Tools Used

The following tools were used during development to support coding, testing, and collaboration across the team.

- GitHub (version control, branches, pull requests)

- Node.js (runtime environment)

- Express.js (backend framework)

- MongoDB (database)

- JavaScript, CSS (frontend and styling)

- VS Code (development environment)

- Postman (API testing)

- Local development server (testing and running the app)

- Figma (UI design)

Workflow Summary

The workflow followed a simple structured process to ensure proper collaboration and testing before merging features.

- Create feature branch → develop feature → test locally

- Push to GitHub → create pull request → review and merge

- Test integrated system → fix issues if needed

Outcome

This CI/CD approach helped the team keep code organised, reduce merge conflicts, and ensure that new features (like authentication and opportunity management) worked properly before being merged into the main system.