The Geeks

Sprint 2 Documentation

Requirements Backlog

- The system shall authenticate all users using Google as a third-party identity provider. (completed)

- The system shall assign all new users a default role of Applicant upon registration. (completed)

- The system shall allow Master Admin to assign roles (Admin or Provider) to users. (completed)

- The system shall allow providers to post learnership/internship opportunities (title, description, stipend, location, duration, requirements, closing date). (completed)

- The system shall allow admins to approve or remove opportunity listings. (completed)

- The system shall allow providers to view all opportunities they have created

- The system shall allow applicants to create a profile and upload a CV.

- The system shall allow applicants to apply for multiple opportunities.

- The system shall allow providers to shortlist or reject applications.

- The system shall track application status for applicants.

- The system shall send notifications (in-app and email) at each stage of the application process.

- The system shall notify users of new matching opportunities.

- The system shall notify users of upcoming closing dates.

- The system shall provide dashboards for analytics.

- The system shall allow custom views of reports.

- The system shall allow reports to be exported as CSV or PDF.

Sprint 2 User Stories

User Story 1: View opportunities

As a provider, I want to view opportunities I have created so that I can check their statuses

Tasks:

- Show all opportunities that a provider has created together with their status (Assigned: Ozuko, Status: completed)

UAT:

- Given I am a provider

- When I view opportunities, I have created

- Then I should see their statuses

User Story 2: Resubmit Opportunity

As a provider, I want to resubmit a rejected opportunity so that it can be reviewed

Tasks:

- Implement resubmitting an opportunity (Assigned: Musa, Status: completed )

UAT:

- Given I am a provider

- When I resubmit an opportunity

- Then it should be available for review

User Story 3: Create Profile

As an applicant, I want to create a profile so that I can use it when applying for an opportunity

Tasks:

- Add personal details, education, and skills fields to the user schema (Assigned: Dikeledi, Status: completed)

- Create the profile page (Assigned: Dikeledi, Status: completed)

- Allow applicants to enter their details and save their profile (Assigned: Dikeledi, Status: completed )

UAT:

- Given I am an applicant

- When I create a profile

- Then I should be able to use it when applying

User Story 4: Edit Profile

As an applicant, I want to edit my profile so that it can have latest changes.

Tasks:

- Implement edit applicant profile (Assigned: Thendo, Status: completed )

UAT:

- Given I am an applicant

- When I edit my profile

- Then it should update to latest changes

User Story 5: Submit Application

As an applicant, I want to submit an application to an opportunity so that it is available for consideration

Tasks:

- Submit application using the applicant’s profile and CV (Assigned:  Musa, Status: completed )

- Link the application to the applicant and opportunity (Assigned:  Musa, Status: completed )

- Allow applicants to submit their application (Assigned:  Musa, Status: completed )

- Show applications to the provider who created the opportunity (Assigned:  Musa, Status: completed )

UAT:

- Given I am an applicant

- When I create an application

- Then providers should be able to see it

User Story 6: Application Status

As an applicant, I want to view applications I have submitted so that I can check their statuses

Tasks:

- Show an applicant all their applications together with their status (Assigned: Tlhalefo, Status: completed)

UAT:

- Given I am an applicant

- When I view my applications

- Then I should see their statuses

User Story – Requirement Traceability Matrix

This section provides a traceability mapping between the system’s user stories and the corresponding documented requirements defined for the project.

- The system shall allow providers to view all opportunities they have created

- The system shall allow applicants to create a profile and upload a CV.

- The system shall allow applicants to apply for multiple opportunities.

User Story 1: View opportunities

Requirement Linked: Opportunity Listings -> The system shall allow providers to view all opportunities they have created.

User Story 2: Resubmit Opportunity

Requirement Linked: Opportunity Listings -> The system shall allow providers to post learnership/internship opportunities.

User Story 3: Create Profile

Requirement Linked: Applicant Profiles -> The system shall allow applicants to create a profile and upload a CV.

User Story 4: Edit Profile

Requirement Linked: Applicant Profiles -> The system shall allow applicants to create a profile and upload a CV.

User Story 5: Submit Application

Requirement Linked: Applicant Profiles -> The system shall allow applicants to apply for multiple opportunities.

User Story 6: Application Status

Requirement Linked: Applicant Profiles -> The system shall allow applicants to apply for multiple opportunities.

_________________________________________________________________________________

SPRINT 2 MEETING 1 MINUTES

The Geeks — SA Learnerships and Skills Development Portal

| Project | The Geeks — SA Learnerships and Skills Development Portal |
| --- | --- |
| Meeting Type | Assignment Of Functionalities |
| Date | 14 April 2026 |
| Start Time | 21h00 |
| End Time | 22h00 |
| Recorded by | Tlhalefo Sebaeng |
| Signed off by | 2575338 ¦ 2585063 |

## Attendees

Dikeledi, Ozuko, Thendo, Tlhalefo

## Absent

Musawenkosi

## Agenda

Sprint 1 review

Sprint 2 deliverables

Product backlog review

## Discussion Points

### Sprint 1 review

- The team reviewed sprint 1 and discussed what went wrong and what we can fix.

- Dikeledi suggested that we set a minimum arrival time for each meeting in such a way that if a person does not arrive before that time, we will consider that person absent for that meeting.

### Sprint 2 deliverables

- Tlhalefo took everyone through what we need to complete for sprint 2. Most of the things remain the same as in sprint 1; however, we need to write unit tests for this sprint and do UML diagrams for our product so far

### Development progress

- Tlhalefo apologized for that and told the team that he will try to deploy as soon as possible, as this was not done before the sprint 1 deadline.

- Tlhalefo notified the team that although all the user stories that the team had for sprint 1 were successfully implemented, there are still a few bugs/issues to be fixed, so the issue tracker on GitHub should still be used for that.

- The team decided that everyone will make sure that there are few to no bugs for the features they implemented in sprint 1.

### Product backlog review

- The team reviewed the product backlog and pulled some requirements into sprint 2.

- The team then decided on the 6 new user stories to complete for sprint 2

### Task assignment

- Each member then chooses the user stories that they will complete. In this sprint each member will complete user stories together with their tasks.

- Each member will write unit tests for the part they were working on and ensure that a minimum of 65 code coverage is met on their branch.

### Deadlines

- The deadline for all assigned tasks is 16 April 2026 (Thursday)

Action Items

| Task | Owner |
| --- | --- |
| Complete assigned tasks by 16 April 2026. | All members |
| Deploy the app to Azure and set up a CI/CD pipeline | Tlhalefo |

Next Meeting: Thursday, 16 April 2026 at 12h00 @ MSL Discussion Rooms

SCREENSHOT:

_________________________________________________________________________________

SPRINT 2 MEETING 2 MINUTES

The Geeks — SA Learnerships and Skills Development Portal

| Project | The Geeks — SA Learnerships and Skills Development Portal |
| --- | --- |
| Meeting Type | Progress Update Session |
| Date | 16 April 2026 |
| Start Time | 12h00 |
| End Time | 12h40 |
| Recorded by | Ozuko Mabongo |
| Signed off by | 2768437 ¦ |

Attendees

All members attended

Agenda

Presentations on the tasks completed so far and discussion of encountered issues.

Discussion Points

Project Progress Updates

- Ozuko Mabongo:

Provided an update on her current progress. She confirmed that her backend is working, but the frontend is not yet connected, and she also added that she added a creator field to the opportunity schema and related controllers, which allows the system to track who created each opportunity.

- Dikeledi Mokoatle:

Provided an update on the profile update functionality; she did most of the work already, and since editing and creating a profile are basically the same thing when using MongoDB, we decided that Thendo is going to work with Dikeledi to find bugs on the last part, which is submitting the changes. She also created a route to get the current logged-in user details and created a middleware to confirm the JWT token.

- Thendo Makovha:

Provided an update on the editing a profile but since Dikeledi did the most part already and they were doing similar thing, they decided that they are going to help each other with finding bugs on submitting the changes, he also raised concerns about the consistency of user stories specifically the “benefit” clause since the benefit of a user story should primarily link back to the main actor not secondary actors, to maintain consistency across the project. He also reminded the group to include necessary bridge entities and avoid shortcuts in code, since he needs to accurately represent the system structure in the diagrams.

- Tlhalefo Sebaeng:

Provided an update on testing and deploying code. He asked the group to test his deployment and raise issues in the issue tracker on GitHub. He noted that his work depends on Musawenkosi’s progress (specifically for viewing application statuses).

- Musawenkosi Nzuza:

Musa attended the meeting but had to leave shortly after since he had a class at the time.

Action Items

| Task | Owner |
| --- | --- |
| Rewrite user stories to ensure the benefit serves the primary actor, finalize and document the new user story for editing rejected opportunities. Work on CV functionality. | Thendo |
| Connect frontend to backend. | Ozuko |
| Fix the edit and create profile functionality. | Dikeledi |
| Complete creating and application functionality. | Musawenkosi |
| Test Thlalefo’s deployment and raise issues on the issue tracker. | All members |
| Pull all work to meet the 12:00 PM deadline | All members |

SCREENSHOT:

Next Meeting: Friday, 17 April 2026 at 20h00 @ Microsoft Teams

_________________________________________________________________________________

SPRINT 2 MEETING 3 MINUTES

The Geeks — SA Learnerships and Skills Development Portal

| Project | The Geeks — SA Learnerships and Skills Development Portal |
| --- | --- |
| Meeting Type | Progress Update Session |
| Date | 17 April 2026 |
| Start Time | 20h00 |
| End Time | 21h00 |
| Recorded by | Mokoatle Dikeledi |
| Signed off by | 2769106 ¦ 2768437 |

## Attendees

Dikeledi, Ozuko, Thendo, Tlhalefo

## Absent

Musawenkosi

## Agenda

Presentations on the tasks completed so far and discussion of encountered issues.

## Discussion Points

### Project Progress Updates

- Ozuko:

Provided an update on her current progress. She confirmed that her code is functional; however, she occasionally experiences an issue where opportunities do not display, and the system becomes slow. She is currently investigating the cause of this issue and aims to resolve it by the end of the following day.

- Dikeledi:

Provided an update that the profile update functionality is working as expected. Remaining work includes implementing deletion functionality for skills and opportunities.

- Thendo:

Provided an update on the CV upload feature. He mentioned that he was unable to fully test the feature due to issues with Google login and registration on his branch. He plans to fix the issue and present a complete update at the next meeting.

- Tlhalefo:

Provided an update on testing efforts. He is currently working on improving test coverage and plans to provide an update in the next meeting.

Action Items

| Task | Owner |
| --- | --- |
| Debug and resolve performance/display issue in opportunities feature | Ozuko |
| Implement deletion functionality for skills and opportunities in the profile page. | Dikeledi |
| Complete testing of the CV upload feature | Thendo |
| Improve test coverage | Tlhalefo |
| Catch up on missed updates and integrate feedback from the team | Musawenkosi |

Next Meeting: Sunday, 19 April 2026 at 20h00 @ Microsoft Teams

SCREENSHOT:

_________________________________________________________________________________

SPRINT 2 MEETING 4 MINUTES

The Geeks — SA Learnerships and Skills Development Portal

| Project | The Geeks — SA Learnerships and Skills Development Portal |
| --- | --- |
| Meeting Type | Code Review & Sprint Progress Check |
| Date | 19 April 2026 |
| Start Time | 20h00 |
| End Time | 21h00 |
| Recorded by | Makovha Thendo |
| Signed off by | 2575338 ¦ 2585063 |

## Attendees

Dikeledi, Ozuko, Thendo, Tlhalefo, Musawenkosi

## Agenda

Review of implemented code, UML alignment, user stories completion status, testing progress, and preparation for the upcoming presentation.

## Discussion Points

Code Review & UML Alignment
● The team reviewed the current codebase to ensure alignment with the UML diagrams (use case, activity, sequence, state machine, class, and deployment diagrams).
● It was confirmed that most backend and frontend components are consistent with the designed architecture.
● Minor mismatches were identified between some user story flows and implementation logic, which will be corrected before final submission.

User Stories Review
● The team evaluated completed user stories to check if requirements have been satisfied.
● Most core user stories for applicants, providers, and administrators have been implemented successfully.
● Remaining gaps were identified in edge cases such as validation handling and error feedback improvements.

Testing & Code Coverage
●Progress on test-driven development (TDD) was reviewed.
● Unit tests have been implemented for key backend functions, but coverage is still incomplete in some modules.
● The team agreed to improve test coverage, especially for authentication and application submission features.
● Existing tests in the repository were reviewed and updated where necessary.

Preparation for Presentation
● The team discussed preparation for the upcoming Sprint presentation.
● Responsibilities were divided to ensure each member presents their assigned components (UML diagrams, backend, frontend, and testing).
● A dry-run presentation will be conducted before the official presentation to ensure consistency and confidence.

Action Items

| Task | Owner |
| --- | --- |
| Ensure all sprint meeting proof is submitted | All members |
| Debug remaining code blocks for tomorrows presentation | All members |
| Fix mismatches between UML and implementation logic | Thendo |
| Improve test coverage | Tlhalefo |

SCREENSHOT:

_________________________________________________________________________________